Phase 2 Plan

Capstone Project: Look-alike Domain Analyzer & Reporting Tool

Completed by: Jamal Meic, Lily Fulcher, Damian Ogorek, Nathanael Churcher

Submitted: April 2, 2026

# Phase 2 Project Plan

Purpose

Phase 2 will move the current add-on from a working proof of concept into a more complete analyst tool. The focus is to close the main gaps in detection quality, infrastructure maturity, design clarity, and reporting output without changing the core manual-analysis workflow.

# 1. Current State

The current version already supports manual URL/domain analysis, brand override, deterministic scoring, analyst-facing evidence display, JSON export, DNSTwister-based lookalike generation, and an AWS-oriented backend structure.

The main issue is not that the application is non-functional. The issue is that several important services are still partial, heuristic, or operationally immature.

# 2. Main Gaps Identified

## Technical

- Some external intelligence providers are implemented but still depend on local configuration and can return degraded results.

- Infrastructure signals still contain partial or null fields such as DNS history change count, IP reputation score, and redirect count.

- Content analysis is still mostly heuristic and does not yet provide strong phishing-template or visual-similarity evidence.

- Scoring weights are hand-tuned and not yet calibrated against a formal labeled sample set.

- The test suite covers important units, but not the full analyst workflow end to end.

## Infrastructure

- The AWS stack is synth-ready, but there is no complete deployment and release workflow for dev, test, and prod.

- Secrets handling, provider readiness, dashboards, and alerts need to be hardened for actual use.

- CDK deprecations remain in the infrastructure code and should be cleaned up before a stable release.

## Design

- The UI displays the data, but not always with the best hierarchy for analyst triage.

- The difference between domain risk and tooling degradation is still not as clear as it should be.

- Lookalike-generation results are usable but not yet optimized for batch analyst review.

## Reporting

- Reporting contacts are present, but coverage is still limited.

- There is no structured analyst report output beyond raw JSON export.

- There is no audience-specific reporting workflow for registrars, brands, CERT/CSIRT, or internal security teams.

# 3. Phase 2 Objectives

- Improve detection depth and evidence quality.

- Harden the backend and deployment model for stable use.

- Improve the extension workflow for analyst triage and review.

- Produce reporting outputs that are actionable outside the application.

# 4. Workstream Plan

## 4.1 Technical Workstream

Goal: Improve the quality, completeness, and reliability of the detection pipeline.

- Harden VirusTotal, AbuseIPDB, Google Safe Browsing, PhishTank, and OpenPhish integrations.

- Improve timeout, rate-limit, and upstream-failure handling for external providers.

- Implement redirect-chain counting and final-destination classification.

- Replace placeholder infrastructure values such as IP reputation score with real signal logic.

- Expand passive history and ownership-history intelligence.

- Strengthen content analysis with better visible-text similarity, asset reuse checks, and form-action classification.

- Evaluate stronger phishing-template and visual-similarity detection.

- Expand brand-catalog coverage and improve typo and confusable-character matching.

- Calibrate scoring using a labeled set of benign and malicious samples.

## 4.2 Infrastructure Workstream

Goal: Make the backend operationally stable and deployable as a real service.

- Formalize AWS environments for dev, test, and prod in ca-central-1.

- Finalize provider-key management using Secrets Manager or SSM.

- Clean up CDK deprecations in the current stack.

- Validate DynamoDB cache lifecycle and retention behavior.

- Expand CloudWatch alarms, dashboards, and log retention policies.

- Define a repeatable release process for backend deployment and extension packaging.

- Package the extension against the deployed API instead of a local-only address.

- Add smoke-test procedures for post-deployment verification.

## 4.3 Design and Analyst Experience Workstream

Goal: Make the extension easier to use as a triage tool without changing the core functionality.

- Separate high-confidence findings from degraded-provider warnings more clearly.

- Improve prioritization and grouping of evidence.

- Improve empty, error, timeout, and degraded-result states.

- Tighten popup layout and repeated-use ergonomics.

- Improve the DNSTwister candidate-review workflow for batch analysis.

- Align status hierarchy, spacing, and typography across all analyst views.

## 4.4 Reporting Workstream

Goal: Turn the analysis output into something usable for external reporting and documentation.

- Expand registrar abuse contacts and reporting portals.

- Expand brand-contact coverage where public security contacts exist.

- Improve authority routing for Canadian and general reporting use cases.

- Reduce dependency on LLM-generated notes for core reporting details.

- Create a human-readable analyst report format in addition to JSON export.

- Support reporting views for registrars, brand owners, CERT/CSIRT contacts, and internal teams.

# 5. Milestone Breakdown

## Milestone 1

- Provider hardening, infrastructure intelligence completion, passive-history expansion, provider diagnostics cleanup

- Reliable backend evidence model

## Milestone 2

- Content-analysis improvements, stronger phishing-template detection, brand-matching expansion, score calibration

- Higher-quality detection and defensible scoring

## Milestone 3

- Analyst UX cleanup, lookalike-review improvements, structured report output, expanded reporting coverage

- Usable analyst workflow and reporting package

## Milestone 4

- AWS environment maturity, dashboards, release packaging, expanded tests, deployment validation

- Stable Phase 2 release candidate

# 6. Glaringly Obvious Features Still Missing

- True redirect-count and destination-risk analysis

- A real IP reputation score in the infrastructure model

- Deeper passive DNS and ownership-history intelligence

- Stronger visual similarity or phishing-template detection

- A human-readable exported analyst report

- Broader registrar and brand reporting coverage

- End-to-end UI automation for the extension

- A fully documented production deployment and release workflow

- Calibrated scoring based on a maintained sample corpus

# 7. Definition of Done

- All surfaced signals are backed by real logic or an explicit supported failure state.

- Degraded provider conditions are clearly distinguishable from actual domain risk.

- Infrastructure and content evidence are strong enough to support analyst conclusions.

- The extension supports clear triage and reporting workflows.

- Exported reporting is useful to someone outside the application.

- The backend can be deployed and validated without relying on a local-only setup.

- The project has test coverage for both normal and degraded operating conditions.